Agent Cost Business Case One-Pager Template

Pashun Sports T-Shirts · Microsoft Copilot Studio: The Complete Guide (2026) · Lecture 03

The document you hand to your budget holder. One page; fill the Pashun Sports column as a guide.

| Section | Your agent | Pashun Sports Customer Service Agent (worked example) |
| --- | --- | --- |
| Agent name and owner |  | Pashun Sports Customer Service Agent - owner Jamie Jordan |
| Problem in one sentence |  | The same returns, exchange, sizing and delivery questions arrive again and again, costing about 8 hours a month. |
| Who uses it |  | US customers on the website, and the Pashun Sports team |
| Build harness |  | Standard (free to build and test; usage billed once published) |
| Plan chosen and why |  | Pay-as-you-go for the pilot (no commitment, about $0.01 per credit, billed through Azure); move to a prepaid pack of 25,000 credits (about $200 a month) once usage is steady |
| Traffic assumptions |  | 300 customers; 50% use it in a month; about 2 conversations each; about 5 interactions per conversation |
| Traffic mix |  | 60% scripted topic answers, 35% generative answers over the returns policy, 5% agent actions (logging a return) |
| Expected credits per month |  | About 2,325 |
| Expected cost per month |  | About $23 (indicative, October 2026) |
| Worst case and cost if the design is rich |  | About $47 if adoption doubles; about $180 if every answer were generative plus Microsoft 365 search |
| Controls if usage overshoots |  | Azure budget alert at 80% (emails only), topics for predictable questions, curated knowledge sources, monthly Monitor review |
| Benefit and success measure |  | 50% fewer repeat returns emails to the shared inbox within six weeks |
| Decision needed from |  | Morgan Reyes, Head of Finance - approve the pay-as-you-go pilot |

Remember: Budgets only email you; they do not stop spending. Prices and credit rates change often - cite the date of your figures and check the live pricing page.