Pre-Publish Governance Checklist

Pashun Sports T-Shirts · Microsoft Copilot Studio: The Complete Guide (2026) · Lecture 24

Go / no-go before an agent moves from UAT to Production. Every box must be ticked or have a named exception.

## Ownership

☐  Named owner, admin and business approver recorded in the Agent Governance Record (three people, not job titles).

☐  Agent appears in the agent ownership register.

## Environment

☐  Agent lives in a solution, not loose in the Default environment.

☐  Promoted DEV > UAT > PROD by solution (managed export/import or pipeline), not rebuilt.

☐  Environment names follow PashunSports-CustomerService-DEV / -UAT / -PROD.

☐  PolicySiteUrl environment variable holds the right site for this environment.

☐  Managed Environments on for PROD, with sharing limits.

## Data and connectors

☐  Every connector is classified Business, Non-Business or Blocked; none are mixed in the agent.

☐  DLP policy Pashun Sports — Core Business Data covers UAT and PROD.

☐  Connections require users' own credentials unless there is a documented reason.

## Identity and sharing

☐  Authenticate with Microsoft set for internal agents.

☐  Shared with a security group (for example PashunSports-CS-AgentUsers), not individuals or everyone.

☐  Only the platform leads hold Environment Maker in PROD.

## Behavior

☐  Grounding rule and sensitive-topic rule in the instructions (Governed-Agent-Instruction-Block.txt).

☐  Knowledge limited to approved sources; citations on.

☐  Conversation Start message makes the four disclosures.

☐  Escalate topic goes to a real person (Customer Care channel) and tells the user what happens next and when.

☐  Adversarial Test Prompt Set run; failures fixed and rerun.

## Cost

☐  Estimate built in Copilot-Credit-Cost-Estimator.xlsx with 30% contingency and a worst case.

☐  Billing plan attached to the environment; Azure budget alert at 80%.

☐  Monthly consumption review owner named.

## Monitoring

☐  Review date set; retirement rule (zero conversations for 60 days) agreed.

☐  Responsible AI Review Checklist completed and filed.

## Sign-off

| Role | Name | Decision (Go / No-go) | Date |
| --- | --- | --- | --- |
| Agent owner | Jamie Jordan |  |  |
| Admin | Paul Ashun |  |  |
| Business approver | Morgan Reyes |  |  |